# Resource Skill Matrix

## Syntra Project

Purpose: This matrix provides an overview of the skills and proficiency levels of the core project team. It is used to ensure that tasks are assigned appropriately, to identify needs for training or external support, and to plan for future project phases.

Proficiency Legend:

- 4 - Expert: Deep subject matter expert, can lead and mentor others.

- 3 - Proficient: Can work independently with high competence.

- 2 - Competent: Has practical experience, may need some guidance.

- 1 - Novice: Basic understanding, requires training and supervision.

| Team Member | Role | iOS (Swift) | Android (Kotlin) | Backend (Node.js) | Database (SQL) | API Design | UI/UX Design | QA Automation | Project Mgmt |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sumedha K | Project Manager | 1 | 1 | 1 | 1 | 2 | 2 | 1 | 4 |
| Arjun Mehta | Dev Team Lead | 3 | 3 | 4 | 4 | 4 | 2 | 1 | 3 |
| Neha Sharma | Sr. Frontend Dev | 4 | 2 | 2 | 2 | 3 | 3 | 2 | 1 |
| Raj Patel | Sr. Frontend Dev | 2 | 4 | 2 | 2 | 3 | 3 | 2 | 1 |
| Kavita Rao | Backend Dev | 1 | 1 | 3 | 3 | 3 | 1 | 1 | 1 |
| Siddharth Iyer | UI/UX Designer | 2 | 2 | 1 | 1 | 2 | 4 | 1 | 2 |
| Fatima Khan | QA Lead | 2 | 2 | 2 | 2 | 2 | 2 | 4 | 2 |
| David Chen | QA Tester | 2 | 2 | 1 | 1 | 1 | 2 | 3 | 1 |

### Key Observations & Action Items

- Strong Leadership: The team has expert-level leadership in Project Management, Development (Arjun), Design (Siddharth), and QA (Fatima).

- Platform Specialization: The frontend development is well-covered with dedicated senior developers for both iOS (Neha) and Android (Raj). This reduces the risk associated with platform-specific complexities.

- Backend Capacity: While Kavita is a competent backend developer, Arjun's expertise will be crucial for complex tasks and architectural decisions. Monitor backend workload closely.

- Potential Skill Gap: No single developer is an expert across both mobile platforms. Cross-training between Neha and Raj on the basics of the other's platform could be beneficial for future maintenance and smaller updates.

- QA Automation: The team has strong QA automation skills, which is a significant asset for maintaining quality through the project lifecycle.