# Sprint SP-25 Retrospective Feedback Summary

Date: October 14, 2025
Duration: 60 minutes
Facilitator: Scrum Master
Attendees: 6 developers + Product Owner

## 3. Slack Sentiment Analysis

Analysis Period: October 1-14, 2025 (Sprint SP-25)
Channels Analyzed: #sprint-sp25, #dev-team, #cart-checkout
Messages Analyzed: 287 messages
Method: Keyword sentiment scoring + emoji reaction analysis

### Overall Sentiment Trend

Week 1 (Days 1-5): 📉 Declining (started neutral, ended frustrated)

Week 2 (Days 6-10): 📈 Improving (recovery mode, teamwork increased)

Sentiment Distribution:

| Sentiment | Message Count | % | Trend |
| --- | --- | --- | --- |
| 🟢 Positive | 68 | 24% | ↗️ Increased in Week 2 |
| 🟡 Neutral | 142 | 49% | → Steady |
| 🔴 Negative/Frustrated | 77 | 27% | ↘️ Peaked Day 5-6 |

### Sentiment by Day

| Day | Date | Dominant Sentiment | Key Phrase |
| --- | --- | --- | --- |
| 1 | Oct 1 | 🟡 Neutral/Optimistic | "Let's do this" "Sprint kickoff" |
| 2 | Oct 3 | 🔴 Frustrated | "Pricing API still broken" "Waiting on..." |
| 3 | Oct 6 | 🔴 Very Frustrated | "Still blocked" "This is getting critical" |
| 4 | Oct 7 | 🟡 Mixed | "Emergency huddle helped" "Finally escalated" |
| 5 | Oct 8 | 🟢 Improving | "Good pairing session" "Making progress" |
| 6 | Oct 9 | 🟢 Positive | "US9 done!" "Team really came through" |
| 7 | Oct 10 | 🟢 Positive | "Integration working" "Almost there" |

### Critical Moments in Slack

Day 3 (Peak Frustration):

"US9 blocked. US10 blocked. US2 stuck in review. US4 environment still broken.

We're Day 3 and have completed 3 story points. This isn't working."

👍 5  😤 4  🔥 3

Day 6 (Turning Point):

"Massive props to Arjun, Kavita, and Neha for the US9 swarming session today.

From 60% to done in 8 hours. This is what teamwork looks like. 🙌"

🎉 6  💪 5  🚀 4  ❤️ 3

Day 10 (Sprint End):

"We did it. Not perfect, but we shipped a working checkout. Proud of this team

for not giving up when things looked bad. 💪"

❤️ 6  🎉 5  💪 4  🙏 3

### Team Member Sentiment Patterns

Most Active Contributors:

- Arjun Mehta: 64 messages (mostly problem-solving, coordinating)

- Neha Sharma: 48 messages (mix of frustration early, positive late)

- Kavita Rao: 39 messages (apologetic Days 4-5, engaged Days 6-10)

- Fatima Khan: 42 messages (testing updates, concerns about credentials)

Sentiment Shift:

- Days 1-5: 38% negative, 21% positive, 41% neutral

- Days 6-10: 12% negative, 46% positive, 42% neutral

### Red Flags Identified in Retrospect

Early Warning Signs (Not Acted Upon):

- Day 2: Multiple mentions of "waiting on credentials" - should have escalated immediately

- Day 3: "Still working on US5" from Kavita - scope misalignment not caught

- Day 4: "US2 has been in review for 24 hours" - review bottleneck emerging

- Day 5: "We're way behind pace" - velocity concern articulated but not addressed

What Changed After Day 6:

- Increased collaboration keywords: "pairing", "let's swarm", "who can help with"

- Decreased solo work indicators: fewer "I'm working on" messages

- More real-time problem-solving in Slack vs. waiting for standup

- Leadership engagement: Arjun more active in coordinating and unblocking