# Sprint SP-25 Retrospective Feedback Summary

Date: October 14, 2025
Duration: 60 minutes
Facilitator: Scrum Master
Attendees: 6 developers + Product Owner

## 1. Retrospective Feedback

### 🟢 What Went Well

| Theme | Feedback | Votes |
| --- | --- | --- |
| Emergency Swarming | "When we finally swarmed on US9 on Day 7, we got more done in 8 hours than the previous 3 days combined. Pairing worked." - Arjun | 6 |
| Team Collaboration | "Nobody blamed anyone. When we discovered issues, we focused on solutions not finger-pointing." - Neha | 5 |
| Transparent Communication | "Appreciated the honest mid-sprint update to stakeholders. No surprises at sprint review." - Product Owner | 4 |
| Payment Integration | "Once we got credentials, UPI integration went smoothly. Clean code, good error handling." - Kavita | 4 |
| Quick Pivot on Descoping | "Product Owner made tough calls fast. US4, US6, US8 descoping freed us to focus on critical path." - Fatima | 3 |

### 🔴 What Went Poorly

| Theme | Feedback | Votes |
| --- | --- | --- |
| External Dependencies | "Payment sandbox took 6 days. Pricing API issue 5 days. We can't sprint if we're waiting on other teams." - Arjun | 6 |
| Sprint Planning Gaps | "We committed without validating dependencies were ready. Should have been red flag on Day 0." - Neha | 6 |
| Scope Misalignment (US5) | "I wasted 3 days on wrong story. Nobody caught it in standups. Communication breakdown." - Kavita | 5 |
| Late Critical Path Focus | "We didn't start US10 until Day 5. Should have been Day 1 given it's 8 points and blocks everything." - Raj | 5 |
| Code Review Bottleneck | "US2 sat in review 2 days. One reviewer (Arjun) for all backend work = bottleneck." - Neha | 4 |
| Reactive vs. Proactive | "We didn't escalate blockers fast enough. Pricing API issue should have been emergency on Day 2." - Fatima | 3 |