# Day 1 — 2025-10-01 (Sprint Start)

Arjun Mehta (Dev Lead)

- Yesterday: Sprint planning, clarified scope for US11 (2-step fast checkout).

- Today: Set up checkout feature flags, create skeleton routes for /checkout steps.

- Blockers: None.

Neha Sharma (Sr. Frontend - iOS)

- Yesterday: Finalized cart UI polish from last sprint.

- Today: Begin US2 (View & Edit Cart) line item component & totals panel.

- Blockers: Awaiting final icon assets from design (Siddharth).

Raj Patel (Sr. Frontend - Android)

- Yesterday: Looked into PLP quick-add defects; closed minor bug.

- Today: Start US1 (Add to Cart) quick-add flow and PDP add-to-cart.

- Blockers: None.

Kavita Rao (Backend)

- Yesterday: Reviewed Pricing & Promo services; stubbed promo apply endpoint.

- Today: Implement US5 (Promo Codes) validation and error codes.

- Blockers: Need promo rule matrix confirmation from PO for edge cases.

Siddharth Iyer (UI/UX)

- Yesterday: Handoff checklist for checkout screens.

- Today: Deliver final assets for cart totals, error banners, and empty state.

- Blockers: None.

Fatima Khan (QA Lead)

- Yesterday: Drafted smoke test checklist for cart/checkout.

- Today: Set up test cases for US2 & US5; prepare mocks for inventory and pricing.

- Blockers: Test environment credentials for payment sandbox pending (DevOps).

David Chen (QA)

- Yesterday: Regression on cart removal & undo.

- Today: Pair with Fatima on US2 test data; start exploratory for cart sync.

- Blockers: None.

# Day 2 — 2025-10-02

Arjun Mehta

- Yesterday: Feature flags & route scaffolding merged.

- Today: Orchestrator for checkout steps; define events for “address selected” and “payment selected”.

- Blockers: None.

Neha Sharma

- Yesterday: Built cart line item UI; hooked up quantity stepper.

- Today: Wire totals panel to pricing API; handle remove/undo.

- Blockers: Pricing API returns stale totals intermittently (see #pricing-448).

Raj Patel

- Yesterday: Implemented PDP add-to-cart happy path.

- Today: Add quick-add from PLP for US1; out-of-stock variant handling.

- Blockers: None.

Kavita Rao

- Yesterday: Promo apply endpoint (POST /promos/apply) 80% complete.

- Today: Add coupon constraints & error codes; integrate with pricing recalculation.

- Blockers: Awaiting rule matrix from PO (still pending).

Siddharth Iyer

- Yesterday: Delivered cart assets; icon set uploaded.

- Today: Review error states for promo and stock; finalize empty cart illustrations.

- Blockers: Half-day today—design review.

Fatima Khan

- Yesterday: Wrote 12 TC for US2; set up Postman collections for pricing.

- Today: Smoke on cart UI; validate quantity updates and rounding.

- Blockers: Payment sandbox creds still pending.

David Chen

- Yesterday: Exploratory for cart sync edge cases (guest vs logged-in).

- Today: Log defects for cart total flicker; start test data for US5 coupons.

- Blockers: None.

# Day 3 — 2025-10-03

Arjun Mehta

- Yesterday: Checkout orchestrator events defined.

- Today: Integrate address selection (US7) with orchestrator; stub order summary recompute hook.

- Blockers: None.

Neha Sharma

- Yesterday: Totals panel wired; remove/undo working.

- Today: Error banners for stock/price changes