# Sprint SP-25 Retrospective Feedback Summary

Date: October 14, 2025
Duration: 60 minutes
Facilitator: Scrum Master
Attendees: 6 developers + Product Owner

## 2. Anonymous Survey Results

Responses: 6 of 6 team members (100%)

### Question 1: On a scale of 1-10, how satisfied are you with how this sprint went?

Average Score: 4.8 / 10

| Rating | Count | % |
| --- | --- | --- |
| 1-3 (Very Dissatisfied) | 1 | 17% |
| 4-6 (Somewhat Satisfied) | 4 | 67% |
| 7-10 (Very Satisfied) | 1 | 17% |

Anonymous Comments:

- "Frustrated by external blockers, but proud we recovered. Could have been worse."

- "Felt like firefighting the whole sprint. Not sustainable."

- "Started terrible, ended okay. Team really pulled together."

- "We learned a lot about what NOT to do in sprint planning."

### Question 2: Did you feel your concerns and blockers were heard and addressed?

| Response | Count | % |
| --- | --- | --- |
| Yes, quickly addressed | 2 | 33% |
| Somewhat, but took too long | 3 | 50% |
| No, I felt blocked without help | 1 | 17% |

Anonymous Comments:

- "Once escalated on Day 7, things moved fast. Wish we'd escalated earlier."

- "I raised pricing API issue on Day 2 but it wasn't treated as urgent until Day 6."

- "Scrum Master was responsive. The issue was external teams not responding."

- "Felt stuck working alone on my story while others were also stuck. Should have swarmed sooner."

### Question 3: What's the ONE thing we must change for Sprint 26?

Themes from Open Responses:

| Theme | Frequency |
| --- | --- |
| Validate dependencies BEFORE sprint planning | 3 mentions |
| Better sprint planning / realistic commitments | 2 mentions |
| Faster escalation of blockers | 2 mentions |
| More pairing, less solo work | 2 mentions |
| Clear critical path focus from Day 1 | 1 mention |

Selected Quotes:

- "Stop assuming external teams will deliver on time. Verify first."

- "We need to swarm on critical path stories immediately, not wait until they're in crisis."

- "I want code review SLA. Waiting 2 days for feedback kills momentum."

- "Can we have a 'stop the line' protocol when critical blockers hit? Like manufacturing."

- "Better sprint planning. We over-committed and didn't account for risks."