# Sprint SP-25 Raw Stand-up Notes

## Day 1 - Oct 1 (Wed) - Sprint Start

arjun: wrapped sprint planning yesterday went long, committed 51 pts feels tight. setting up checkout feature flags today, skeleton routes for /checkout steps. need to sync w backend on orchestrator events prob this afternoon. no blockers yet.

neha: finished cart ui polish from last sprint merged yesterday. starting US2 view cart today, line item component + totals panel. waiting on final icon assets from sid, he said today but not in slack yet. can use placeholders i guess. maybe pair w raj on shared cart state?

raj: closed that plp quick-add bug yesterday tiny fix. jumping into US1 add to cart from pdp/plp today, quick-add flow + variant selection. inventory api docs look ok tested in postman. no blocks.

kavita: yesterday reviewed pricing promo services, stubbed the promo apply endpoint. starting US5 promo codes today validation + error codes. need promo rule matrix from po for edge cases like stacking limits. pinged product channel no response yet.

sid: handoff checklist done, design files uploaded yesterday. delivering final assets today cart totals error banners empty state. half day today design review mtg 2pm conflict.

fatima: drafted smoke test checklist yesterday for cart checkout. setting up test cases for US2 US5 today. need to prep mocks for inventory pricing. devops still hasn't given me payment sandbox creds requested last week?? escalate? blocking testing later.

david: ran regression on cart removal undo looks good. pairing w fatima on US2 test data today. starting exploratory for cart sync edge cases guest vs logged in. no blocks.

side chatter: sprint goal kinda vague "production ready checkout" what does that mean exactly? po said we'll refine as we go. btw US11 fast checkout isn't in sprint right? arjun said no but it's in jira board still showing SP25 tag somebody fix that. wifi keeps dropping in conf room annoying.

## Day 2 - Oct 3 (Fri) - Gap day (Oct 2 Gandhi Jayanti holiday)

arjun: feature flags routes merged yesterday. working on orchestrator today define events for address selected payment selected. event schema needs review maybe tomorrow. no blocks.

neha: built cart line item ui yesterday quantity stepper hooked up. wiring totals panel to pricing api today handle remove undo. pricing api returning stale totals wtf?? like old prices not refreshing after qty change. logged issue #pricing-448 in jira. trying workaround w manual cache clear but not working. kinda blocked??

raj: pdp add to cart happy path done yesterday merged. adding quick-add from plp today for US1 plus out of stock variant handling. inventory check endpoint slow ~800ms maybe need caching later. no hard blocks.

kavita: promo apply endpoint 80% done yesterday. adding coupon constraints error codes today integrate w pricing recalc. still waiting on rule matrix from po pinged again yesterday nothing. can make assumptions but risky, need clarification on promo stacking exclusive vs stackable codes.

sid: delivered cart assets icon set uploaded yesterday. half day today design review conflict. reviewing error states for promo stock today finalize empty cart illustrations. should be done eod.

fatima: wrote 12 test cases for US2 yesterday set up postman collections for pricing. smoke testing cart ui today validate quantity updates rounding. pricing api stale issue neha mentioned affecting my tests too same problem. payment sandbox creds STILL pending emailed vikram yesterday no response. getting concerned.

david: exploratory on cart sync yesterday edge cases guest vs logged-in found some weird merge behavior logged 2 minor bugs. today logging defects for cart total flicker issue neha mentioned. starting test data for US5 coupons need sample promo codes from kavita.

side chatter: pricing api issue seems serious affecting US2 completion. should we escalate? arjun said let's wait one more day. neha frustrated said been dealing w this since yesterday. btw is US5 actually in sprint? thought we descoped that during planning. kavita said it's on her board so she's working on it. arjun looked confused said he'd check w po. nobody sure about scope lol.

## Day 3 - Oct 6 (Mon) - Weekend gap (Oct 4-5 weekend)

arjun: orchestrator events defined friday merged over weekend. integrating address selection US7 w orchestrator today stub order summary recompute hook. US7 taking longer than expected address validation logic complex. no hard blocks but velocity feels slow.

neha: totals panel wired friday remove undo working. error banners for stock price changes today part of US2. pricing api stale issue STILL NOT FIXED filed P1 ticket friday crickets from pricing team. workaround not reliable. US2 stuck in implementation can't finalize. blocker.

raj: quick-add from plp done friday, out of stock handling merged. US1 technically done? need code review from arjun but he's swamped. might self-merge if no review by eod. starting to help neha w cart issues.

kavita: promo endpoint done friday constraints error codes done. still no rule matrix from po third day asking. made assumptions on stacking logic exclusive only might be wrong. integration w pricing done but can't fully test without real rules. also pricing api issue affecting promo price calc same stale total problem. concerned about US5 timeline.

sid: error states finalized friday empty cart done. all assets delivered now. today just available for questions clarifications. no active work.

fatima: smoke tested cart friday found total flicker bug david logged it. still can't test payment flows NO SANDBOX CREDS day 3 now. this is critical blocker for later stories US12 payment integration. emailed vikram again escalated to arjun. quantity rounding validation done but pricing api issue making tests flaky.

david: logged cart issues friday. test data for US5 ready but kavita said rules uncertain so holding off. looking at US2 edge cases today but pricing api blocking comprehensive test.

side chatter: sprint feels behind only 3 points done US1 after 3 days. arjun said US2 almost done just waiting review but it's blocked. neha said she's been stuck 2 days on pricing issue. someone asked about US7 progress arjun said 60% done complicated. kavita mentioned she spent 3 days on US5 someone else said wait US5 isn't in sprint?? kavita went quiet. awkward. po wasn't on call today. fatima said payment creds delay unacceptable we're day 3 of 10 this will bite us. arjun said he'll escalate today. people seem frustrated. raj tried to lighten mood said at least US1 works lol. also US2 has been "in review" status for how long? nobody assigned reviewer. arjun said he'll review today but also busy w US7.

env note: US4 tried to start work but test env throwing 500 errors on inventory endpoint. devops ticket filed. US9 can't start yet waiting US7. US10 blocked by US9. critical path looking shaky.